# Change Management

# 1. Purpose:

To ensure a standardized process for evaluating, authorizing, and implementing changes to IT systems, thereby minimizing potential adverse impacts to the stability, security, and performance of the systems managed by the MSP.

# 2. Scope:

This SOP applies to all IT infrastructure, applications, and services managed by the MSP.

# 3. Responsibilities:

- Change Manager: Oversee the change management process, ensure compliance, and report to senior management.

- Change Advisory Board (CAB): Evaluate proposed changes, assess risks, and provide recommendations.

- Change Implementer: Execute the approved changes according to the plan.

# 4. Procedure:

4.1 Change Request Initiation:

- Any stakeholder can initiate a change request.

- Complete the Change Request Form detailing the nature of the change, rationale, and potential impacts.

- Submit the form to the Change Manager for review.

4.2 Change Evaluation:

- The Change Manager reviews the request for completeness.

- Initial risk assessment is conducted to classify the change (e.g., minor, major, critical).

- Change is logged into the Change Management System (CMS).

4.3 CAB Review:

- Change requests classified as major or critical are sent to the CAB for review.

- CAB reviews potential impacts, risks, and benefits.

- CAB may request additional information or risk assessments.

4.4 Change Authorization:

- Minor changes may be approved by the Change Manager.

- Major and critical changes require CAB approval.

- Emergency changes may bypass CAB but must be retrospectively reviewed.

4.5 Change Planning:

- Change Implementer develops a detailed change plan.

- Plan includes steps, resources, timelines, rollback strategies, and testing criteria.

- CAB reviews and approves the plan for major and critical changes.

4.6 Change Implementation:

- Change is scheduled in alignment with the business calendar.

- Stakeholders are informed of potential downtimes or service disruptions.

- Change Implementer executes the plan, with oversight by the Change Manager.

4.7 Post-change Review:

- Upon completion, the change is tested to ensure desired results.

- Any issues or deviations are documented and addressed.

- Stakeholders confirm the successful implementation.

4.8 Documentation and Closure:

- All changes, along with their outcomes, are documented in the CMS.

- Lessons learned are captured for continuous improvement.

- Change Request is officially closed.

# 5. Emergency Changes:

- When immediate action is required, emergency changes can bypass regular procedures.

- These changes are documented and retrospectively reviewed by the CAB.

- Reasons for the emergency and potential improvements are documented.

# 6. Documentation:

- All change requests, evaluations, authorizations, plans, and reviews are archived in the CMS for audit and review purposes.

# 7. Continuous Improvement:

- Periodic reviews of the change management process will be conducted to identify areas of improvement.